SimTrader Platform

Weekly Development Progress Report

Period: April 11–14, 2026 (Friday – Tuesday)

Prepared by: Muhammad Ali Iqbal, Senior Executive - Finance Lab

Date: April 14, 2026

# Executive Summary

Over the past four days, significant progress has been made on the SimTrader platform — a full-stack educational stock trading simulation system designed for the Finance Lab. The development covered backend API enhancements, frontend dashboard implementation, real-time WebSocket integration, portfolio management features, and comprehensive documentation.

# Key Achievements

## 1. Portfolio Management System

Implemented auto-creating portfolio endpoint for students

Built live P&L (Profit & Loss) calculation engine

Created portfolio service layer with full CRUD operations

Integrated portfolio data with the frontend dashboard

## 2. Order Management System

Developed complete order handling module (engine + handler)

Implemented order placement, tracking, and execution logic

Built order API endpoints for student trading operations

Connected order system with real-time simulation clock

## 3. Admin Dashboard & Controls

Created Admin Simulations Page with full lifecycle management

Built Admin Users Page for student oversight and management

Implemented Admin Settings and Overview pages

Added simulation start/pause/restart controls for administrators

## 4. Real-Time WebSocket Integration

Enhanced WebSocket singleton pool pattern (1 connection per browser tab)

Implemented live tick data streaming for stock charts

Built real-time order status updates for student dashboard

Added SimulationTimer component synced with backend clock engine

## 5. API Architecture & Documentation

Restructured API client modules (auth, simulation, order, portfolio, user)

Comprehensive README documentation (599+ lines) covering setup, architecture, and usage

Standardized module structure: model → repository → service → handler pattern

Updated API reference with all endpoints documented

## 6. Data Conversion Tools

Enhanced Bloomberg-to-SimTrader CSV conversion script

Added CSV validation script to ensure data integrity

Processed sample datasets (e.g., AAPL stock data)

## 7. Authentication & User Management

Completed student registration flow with invite token system

Implemented forgot password functionality

Built admin user invitation workflow (64-char hex tokens)

Secured routes with JWT authentication (15-min access + 7-day refresh tokens)

## 8. Frontend Infrastructure

Set up React 18 + TypeScript + Vite 5 project structure

Configured Tailwind CSS with design token system (surface, ink, accent colors)

Implemented Zustand state management for auth, React Query for data fetching

Built responsive dashboard layout with navigation components

Created student-facing pages: Chart, Order Book, Order Entry, Portfolio, Profile

# Technical Statistics

| Metric | Details |
| --- | --- |
| Total Commits (since Friday) | 6 commits |
| Files Changed | 60+ files across backend, frontend, and tools |
| Lines Added | ~2,000+ lines of production code |
| Backend Modules | simulation, order, portfolio, auth, user, middleware |
| Frontend Pages | 8+ pages (admin + student dashboards) |
| API Endpoints | 20+ REST endpoints documented and implemented |
| Database Migrations | 2 migration scripts (users + simulation tables) |

# Next Steps / Pending Items

Complete end-to-end testing of student trading flow

Optimize WebSocket reconnection handling for network instability

Add error boundaries and loading states to frontend components

Implement historical chart views with technical indicators

Prepare deployment documentation for production environment

Conduct user acceptance testing with Finance Lab students

Respectfully submitted,

Muhammad Ali IqbalSenior Executive - Finance Lab